# Project Plan

Automatic Summarization of Text & Audio

Yassr Shaar

C14328571

## **Project Plan Time Line – 15/17 hours a week**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Action | Priority | Status | Date | Notes |
| Goal #1: Design & Planning |  |  |  |  |
| Project Plan & Task break down | High | Complete | 23/10 |  |
| Use Case Diagram | High | In Progress | 23/10 – 24/10 |  |
| Skeleton Web Application | Medium | Not Started | 23/10 – 26/10 | Django |
| Goal #2: Research and Report |  |  |  |  |
| Research: Summarisation | Medium | In Progress | 27/10 - 29 |  |
| Automatic Summarisation | High | Not Started | 27/10 - 29 |  |
| Find Similar Applications | High | Not Started | 30/10 |  |
| Goal #3: Comparison |  |  |  |  |
| Summarisation Algorithms | High | Not Started | 31/10 – 03/11 |  |
| Compare Available APIs | Medium | Not Started | 06/11 – 07/11 |  |
| Research Summary Grading method | High | Not Started | 08/11 – 010/11 |  |
| Goal #4: Test Implementation |  |  |  |  |
| Test Algorithms against each other | High | Not Started | 11/11 – 14/11 |  |
| Compare results of Tests | High | Not Started | 15/11 – 17/11 |  |
| Conclusion based on tests | High | Not Started | 17/11 – 20/11 |  |
| Goal #5: Improvements |  |  |  |  |
| Improve website | Medium | Not Started | 20/11 – 28/11 |  |
|  |  |  |  |  |

|  |  |
| --- | --- |
| Wednesday, November 29, 2017 @2pm | Interim Report Submission |